# Final Report - Medical Store Inventory System

Team: IntelliWare

Team Members: Mustafa Iqbal (Team Lead), Amaar Khan (Scrum Master), Saad Nadeem (Developer)

## 1. Project Introduction

The Medical Store Inventory System is a web-based solution designed to manage and optimize the inventory, sales, and reporting processes of a pharmacy or medical store. The project is built using Python and Flask, with a focus on providing secure, scalable, and user-friendly interfaces for store managers, pharmacists, and cashiers. This system helps ensure efficient stock monitoring, reduction of expired items, and automated transaction processing.

## 2. Functional and Non-Functional Requirements

Functional Requirements:

Inventory Management (Pharmacist & Store Manager)
• Add, update, and delete medicine records with details such as name, price, quantity, category, and expiry.
• Automatically remove expired medicines and update stock.
• Monitor real-time stock levels and receive low-stock alerts.
• View and search the complete inventory with visual stock indicators.

Sales Operations (Cashier & Store Manager)
• Process sales, generate invoices, and update stock accordingly.
• Validate stock availability before sale completion.
• Generate daily, weekly, or monthly sales and inventory reports.
• Export inventory and sales data to CSV for external analysis.

Performance & Business Insights
• View monthly revenue statistics and top-selling products.
• Analyse sales trends by category to guide inventory planning.

### Non-Functional Requirements

Usability
• Responsive UI with dark mode and clear visual cues.
• User-friendly error and confirmation messages.

Performance
• Page load time under 3 seconds; report generation under 5 seconds.
• Support at least 100 concurrent users without performance degradation.

Reliability
• Input data validation and atomic database transactions.
• Regular automatic data backups to ensure data safety.

Security
• Hashed password storage and auto session timeouts.
• Role-based access control for all users.

Maintainability
• Modular codebase, consistent naming conventions, and complete documentation.

Compatibility & Scalability
• Cross-browser and multi-device responsive design.
• Scalable to support growing inventory and transaction volume.

## 3. User Stories

Amaar's User Stories

- As a pharmacist, I want to add new medicines to inventory
So that I can track stock availability and update pricing.

- As a pharmacist, I want to update medicine details
So that I can ensure accurate information is maintained in the system.

- As a pharmacist, I want to view the entire inventory
So that I can track all available medicines at any time.

- As a pharmacist, I want to delete medicines (that have no sales records)
So that discontinued or irrelevant products are removed from the system.

- As a pharmacist, I want to create sales records
So that customer purchases can be processed with billing and stock updates.

Saad's User Stories

- As a store manager, I want to view comprehensive inventory reports
So that I can understand current stock status and manage restocking.

- As a store manager, I want to monitor stock levels
So that I can avoid shortages and overstocking.

- As a store manager, I want to receive low stock notifications
So that I can take timely actions for restocking.

- As a store manager, I want to view monthly revenue data
So that I can track business financial performance.

- As a store manager, I want to see top-selling products
So that I can make better purchasing decisions based on demand.

Mustafa's User Stories

- As a cashier, I want to check medicine availability before processing a sale
So that I ensure requested items are in stock.

- As a cashier, I want to view the inventory to check stock details
So that I can inform customers accurately during checkout.

- As a user, I want to see stock status indicators (well-stocked, low-stock, out of stock)
So that I can assess inventory conditions at a glance.

- As a user, I want medicines categorized by type
So that I can quickly find and manage them.

- As a user, I want to see medicine expiration dates
So I can identify and remove expired products in a timely manner.

4. Product Backlog – Pharmacy Management System

Team Members

- Amaar

- Saad

- Mustafa

Backlog Items

1. Add New Medicines
Description: Pharmacist can add medicines with details like name, category, price, quantity, and expiry date.
Priority: High
Story Points: 5
Assigned To: Amaar

2. Update Medicine Details
Description: Pharmacist can update existing medicine information such as price, quantity, or expiry.
Priority: High
Story Points: 3
Assigned To: Amaar

3. View Inventory
Description: Pharmacist can view the current list of medicines in stock.
Priority: High
Story Points: 3
Assigned To: Amaar

4. Delete Medicines
Description: Pharmacist can delete medicines from the inventory, provided they have no associated sales.
Priority: Medium
Story Points: 5
Assigned To: Amaar

5. Create Sales Records
Description: Pharmacist can create a sales entry, which reduces stock and generates a receipt.
Priority: High
Story Points: 8
Assigned To: Amaar

6. View Inventory Reports
Description: Manager can view detailed reports on current stock and inventory changes.
Priority: High
Story Points: 5
Assigned To: Saad

7. Monitor Stock Levels
Description: Manager can see quantities of medicines across different categories.
Priority: High
Story Points: 3
Assigned To: Saad

8. Low Stock Notifications
Description: System alerts the manager when stock for any medicine goes below a set threshold.
Priority: High
Story Points: 5
Assigned To: Saad

9. View Monthly Revenue
Description: Manager can view monthly revenue generated through sales.
Priority: Medium
Story Points: 8
Assigned To: Saad

10. View Top-Selling Products
Description: Display a list of top-selling products in a given time range.
Priority: Medium
Story Points: 5
Assigned To: Saad

11. Check Medicine Availability Before Sale
Description: Cashier can check stock before finalizing a sale.
Priority: High
Story Points: 3
Assigned To: Mustafa

12. Cashier Views Inventory
Description: Cashier can view medicine stock details during billing.
Priority: Medium
Story Points: 2
Assigned To: Mustafa

13. Stock Status Indicators
Description: System highlights medicines as well-stocked, low-stock, or out-of-stock.
Priority: Medium
Story Points: 5
Assigned To: Mustafa

14. Categorize Medicines by Type
Description: Medicines are grouped by type such as tablet, syrup, injection, etc.
Priority: Low
Story Points: 3
Assigned To: Mustafa

15. Show Expiry Dates
Description: Display expiry date of each medicine and allow filtering by soon-to-expire items.
Priority: Medium
Story Points: 3
Assigned To: Mustafa

5. Sprint 1 Backlog – Pharmacy Management System

1. Add New Medicines

- Description: Pharmacist can add medicines with details like name, category, price, quantity, and expiry date.

- Story Points: 5

- Assigned To: Amaar

2. Update Medicine Details

- Description: Pharmacist can update existing medicine information.

- Story Points: 3

- Assigned To: Amaar

3. View Inventory

- Description: Pharmacist can view all medicines in stock.

- Story Points: 3

- Assigned To: Amaar

4. Check Medicine Availability Before Sale

- Description: Cashier can check stock before finalizing a sale.

- Story Points: 3

- Assigned To: Mustafa

5. Cashier Views Inventory

- Description: Cashier can view medicine stock details during billing.

- Story Points: 2

- Assigned To: Mustafa

6. Monitor Stock Levels

- Description: Manager can monitor quantities of medicines across categories.

- Story Points: 3

- Assigned To: Saad

7. Show Expiry Dates

- Description: System displays expiry dates and allows filtering.

- Story Points: 3

- Assigned To: Mustafa

Sprint 2 Backlog – Pharmacy Management System

1. Delete Medicines

- Description: Pharmacist can delete medicines with no sales.

- Story Points: 5

- Assigned To: Amaar

2. Create Sales Records

- Description: Pharmacist can record sales, update stock, and generate receipts.

- Story Points: 8

- Assigned To: Amaar

3. View Inventory Reports

- Description: Manager views stock and change history.

- Story Points: 5

- Assigned To: Saad

4. Low Stock Notifications

- Description: Manager receives alerts for low inventory.

- Story Points: 5

- Assigned To: Saad

5. View Monthly Revenue

- Description: Manager can view revenue by month.

- Story Points: 8

- Assigned To: Saad

6. View Top-Selling Products

- Description: Manager sees top-selling products by demand.

- Story Points: 5

- Assigned To: Saad

7. Stock Status Indicators

- Description: System highlights stock levels visually.

- Story Points: 5

- Assigned To: Mustafa

8. Categorize Medicines by Type

- Description: Medicines grouped by form (tablet, syrup, etc).

- Story Points: 3

- Assigned To: Mustafa

6.  Project Plan – Medical Store Inventory System

Project Title:

Medical Store Inventory System

Team Name:

Intelliware

Team Members:

- Mustafa Iqbal – Team Lead

- Amaar Khan – Scrum Master

- Saad Nadeem – Developer

Project Timeline:

| Deliverable | Start Date | End Date |
| --- | --- | --- |
| Deliverable 1 – Basic System | February 13 | February 28 |
| Deliverable 2 – Advanced System | March 6 | March 23 |

Project Objectives:

- Develop an efficient and user-friendly inventory system for medical stores.

- Enable pharmacists, managers, and cashiers to manage inventory, process sales, and generate reports.

- Ensure scalability, modularity, and responsiveness for better performance and user experience.

Key Technologies:

- Backend Framework: Flask (Python)

- Database: SQLite

- UI Design: Figma

- Data Visualization: Chart.js

- Version Control: GitHub

- Task Management: Trello

Development Methodology:

- Agile Scrum Framework will be followed.

- Two Sprints will be conducted:

  - Sprint 1: Focus on core functionality (inventory management, basic UI, sales processing).

  - Sprint 2: Emphasis on advanced features (report generation, notifications, UI enhancements).

Roles & Responsibilities:

- Mustafa Iqbal (Team Lead)

  - Oversee task delegation

  - Review requirements and documentation

  - Contribute to UI mockups and reporting modules

- Amaar Khan (Scrum Master)

  - Manage sprint planning and daily stand-ups

  - Track progress using Trello

  - Support testing and documentation

- Saad Nadeem (Developer)

  - Implement Flask backend and database

  - Build inventory, sales, and reporting modules

  - Handle system validations and integration

Milestones & Deliverables:

Deliverable 1 – Basic System

- Requirement gathering and planning

- SRS and UI mockups

- Flask app setup and Inventory Module

- Unit testing and basic documentation

Deliverable 2 – Advanced System

- Sales and Reporting Modules

- Stock validation and notifications

- UI enhancements and dark mode

- Final testing and project submission

6.Project Plan

Software Project Plan

Project: Medical Store Inventory System

Team: IntelliWare
Team Members:

- Mustafa Iqbal – Team Lead

- Amaar Khan – Scrum Master

- Saad Nadeem – Developer

Project Timeline

- Deliverable 1: Feb 13 – Feb 28

- Deliverable 2: Mar 6 – Mar 23

Work Breakdown Structure (WBS)

Level 1: Project

- 1. Medical Store Inventory System

Level 2: Deliverables

- 1.1 Project Planning

- 1.2 Deliverable 1 – Basic System

- 1.3 Deliverable 2 – Advanced System

Level 3: Components

1.1 Project Planning

- 1.1.1 Requirement Gathering

- 1.1.2 Team & Tool Setup

1.2 Deliverable 1 – Basic System

- 1.2.1 SRS & UI Mockups

- 1.2.2 Flask App Initialization

- 1.2.3 Inventory Module

- 1.2.4 Testing & Documentation

1.3 Deliverable 2 – Advanced System

- 1.3.1 Reporting Module

- 1.3.2 Sales & Stock Validation

- 1.3.3 UI Enhancements

- 1.3.4 Final Testing & Submission

Level 4: Activities (Work Packages)

1.1.1 Requirement Gathering

- Interview stakeholders

- Document requirements

- Review & get approval

1.1.2 Team & Tool Setup

- Set up GitHub repo

- Configure Trello board

- Install and configure development tools

1.2.1 SRS & UI Mockups

- Create Software Requirements Specification

- Design UI mockups in Figma

- Review and finalize

1.2.2 Flask App Initialization

- Create Flask project structure

- Set up routing

- Integrate SQLite

1.2.3 Inventory Module

- Add Medicine feature

- Update Medicine feature

- Delete Medicine feature

- Input validation

1.2.4 Testing & Documentation

- Write unit tests with Pytest

- Create user documentation

- Peer review

1.3.1 Reporting Module

- Design report layout

- Implement filter logic

- Display with Chart.js

1.3.2 Sales & Stock Validation

- Implement sales entry logic

- Realtime validation logic

- Integrate with stock records

1.3.3 UI Enhancements

- Add error handling

- Implement dark mode

- Improve UI responsiveness

1.3.4 Final Testing & Submission

- Conduct peer testing

- Fix reported bugs

- Prepare final submission package

Level 5: Task Assignments

Mustafa Iqbal

- Interview stakeholders

- Write SRS

- Design UI mockups

- Implement UI enhancements

Amaar Khan

- Configure Trello

- Write documentation

- Perform final testing

Saad Nadeem

- Set up Flask project

- Build inventory module

- Develop reporting & validation modules

7Architecture Diagram

8. Design (all sprint 3 items)

Sprint 3 Focus:

Sprint 3 primarily addresses final improvements, advanced reporting features, bug fixing, UI enhancements, and project finalization.

Sprint 3 Items and Design Details

| Feature | Design Description | Assigned To |
| --- | --- | --- |
| Reporting Module Finalization | - Integrate Chart.js visualizations for sales and inventory reports. - Implement dynamic filters (by date, product category). - Enable export of reports in CSV format. | Saad Nadeem |
| Sales and Stock Validation Enhancement | - Implement real-time stock checking at sale time. - Block sale if stock insufficient. - Update stock levels immediately after each sale. - Trigger low-stock notifications when thresholds are crossed. | Saad Nadeem |
| UI Enhancements | - Add dark mode toggle using Bootstrap 5 and custom CSS. - Ensure all pages are fully responsive across devices. - Implement clear and consistent user error/confirmation messages. - Refine overall UI for better usability and aesthetics. | Mustafa Iqbal |
| Final System Testing & Bug Fixing | - Conduct complete black-box and white-box testing. - Perform peer review of functionality. - Log and fix any identified bugs or UI inconsistencies. - Validate all modules (inventory, sales, reports). | Amaar Khan |
| Documentation and Final Submission Preparation | - Update Software Requirements Specification (SRS). - Capture actual system screenshots. - Update the User Manual. - Finalize and organize all documentation for submission. | Amaar Khan |

Key Tools and Technologies Used

- Flask (Python Backend)

- SQLite (Database Management)

- Bootstrap 5 (Responsive UI Design)

- Chart.js (Data Visualization for Reports)

- Trello (Task Management)

- GitHub (Version Control)

Design Goals for Sprint 3

- Improve data validation to avoid system errors during sales.

- Provide intuitive visual insights through clear graphs and charts.

- Achieve 100% functional coverage through thorough testing.

- Deliver a professional, polished final product ready for real-world use

9. Actual implementation screenshots

- Product Burn down chart for the project

11. Trello board screen shots

12. Black Box Testing - Test Cases for Medical Store Inventory System

1. Equivalence Class Partitioning (ECP) Test Cases

Test Case ECP_TC1

Input: Medicine Name = "Paracetamol"

Expected Output: Medicine added successfully

Actual Output: Medicine added successfully

Status: Pass

Test Case ECP_TC2

Input: Medicine Name = "" (empty)

Expected Output: Show error: Medicine name required

Actual Output: Show error: Medicine name required

Status: Pass

Test Case ECP_TC3

Input: Price = 10.5

Expected Output: Medicine added successfully

Actual Output: Medicine added successfully

Status: Pass

Test Case ECP_TC4

Input: Price = -5

Expected Output: Show error: Invalid price

Actual Output: Show error: Invalid price

Status: Pass

Test Case ECP_TC5

Input: Login with wrong password

Expected Output: Show "Invalid credentials" message

Actual Output: Show "Invalid credentials" message

Status: Pass

2. Boundary Value Analysis (BVA) Test Cases

Test Case BVA_TC1

Input: Quantity < 0

Expected Output: Show error: a positive value

Actual Output: Show error: a positive value

Status: Pass

Test Case BVA_TC2

Input: Quantity = 0

Expected Output: Show error: a positive value

Actual Output: Show error: a positive value

Status: Pass

Test Case BVA_TC3

Input: Quantity = 1

Expected Output: Medicine added successfully

Actual Output: Medicine added successfully

Status: Pass

Test Case BVA_TC4

Input: Quantity = 1000

Expected Output: Medicine added successfully

Actual Output: Medicine added successfully

Status: Pass

Test Case BVA_TC5

Input: Sale Quantity = 0

Expected Output: Show error: Invalid sale quantity

Actual Output: Show error: Invalid sale quantity

Status: Pass

13 White Box Testing Coverage Report

Generated using pytest-cov (Python) | Overall Coverage: 87%

1. Coverage Metrics Breakdown

| Metric | Coverage | Details |
| --- | --- | --- |
| Statement Coverage | 87% | 531/609 lines executed |
| Branch Coverage | 83% | 144 branches, 25 partials |
| Function Coverage | 89% | 26/29 functions tested |

2. Screenshot of Coverage Report

3. Detailed Coverage Analysis

✅ What's Covered Well

- Core Business Logic

  - All class methods (User, Medicine, Sale) show 100% coverage

  - Critical functions like create_sale() (90%) and inventory_status_report() (100%) are fully tested

- Branch Coverage

  - 83% of decision paths (if/else, loops) are validated

  - Example: Medicine.stock_status() tests all 4 branches

- Edge Cases

  - Functions like check_stock_and_notify() (100%) include tests for low-stock scenarios

❌ What's Not Covered + Reasons

| Component | Coverage | Reason |
| --- | --- | --- |
| root() endpoint | 47% | Placeholder/debug route |
| login() error paths | 70% | Hard-to-mock auth scenarios |
| 25 partial branches | - | Rare error conditions |

Key Gaps:

- Untested Error Handling

  - 57 missing statements are mostly try/except blocks

  - Example: Database connection failures

- Third-Party Integrations

  - Email notifications in auto_check_stock()

  - External API calls excluded from tests

- UI Components

  - Flask template rendering logic

  - Session management edge cases

14. Work Division Between Group Members

Mustafa Iqbal (Team Lead)

- Oversee the overall progress of the project.

- Assign tasks and monitor progress during sprints.

- Ensure all requirements are met and provide guidance to the team.

Amaar Khan (Scrum Master)

- Organize sprint planning and retrospectives.

- Track tasks and ensure that they are being completed on time using Trello.

- Remove blockers the team may encounter and facilitate discussions.

- Also completed all the documentation and report work

Saad Nadeem (Developer)

- Handle back-end development, including database management and integration.

- Implement core functionality such as medicine management, sales processing, and report generation.

15. Lessons Learned by Group

Throughout the course of the project, the team learned valuable lessons that will enhance both their technical and collaborative skills.

- Importance of Clear Communication: Ensuring that everyone is on the same page with their responsibilities and deadlines was key to avoiding miscommunication and delays.

- Iterative Development: The use of Agile methodologies and splitting tasks into sprints helped the team stay organized and ensured that they could make continuous progress.

- Time Management: Balancing project development alongside other commitments was challenging, but effective time management helped meet deadlines.

- Version Control: GitHub’s version control system played a significant role in allowing seamless collaboration among team members.