Software Project Plan

Project: Medical Store Inventory System

Team: IntelliWare
Team Members:

- Mustafa Iqbal – Team Lead

- Amaar Khan – Scrum Master

- Saad Nadeem – Developer

Project Timeline

- Deliverable 1: Feb 13 – Feb 28

- Deliverable 2: Mar 6 – Mar 23

Work Breakdown Structure (WBS)

Level 1: Project

- 1. Medical Store Inventory System

Level 2: Deliverables

- 1.1 Project Planning

- 1.2 Deliverable 1 – Basic System

- 1.3 Deliverable 2 – Advanced System

Level 3: Components

1.1 Project Planning

- 1.1.1 Requirement Gathering

- 1.1.2 Team & Tool Setup

1.2 Deliverable 1 – Basic System

- 1.2.1 SRS & UI Mockups

- 1.2.2 Flask App Initialization

- 1.2.3 Inventory Module

- 1.2.4 Testing & Documentation

1.3 Deliverable 2 – Advanced System

- 1.3.1 Reporting Module

- 1.3.2 Sales & Stock Validation

- 1.3.3 UI Enhancements

- 1.3.4 Final Testing & Submission

Level 4: Activities (Work Packages)

1.1.1 Requirement Gathering

- Interview stakeholders

- Document requirements

- Review & get approval

1.1.2 Team & Tool Setup

- Set up GitHub repo

- Configure Trello board

- Install and configure development tools

1.2.1 SRS & UI Mockups

- Create Software Requirements Specification

- Design UI mockups in Figma

- Review and finalize

1.2.2 Flask App Initialization

- Create Flask project structure

- Set up routing

- Integrate SQLite

1.2.3 Inventory Module

- Add Medicine feature

- Update Medicine feature

- Delete Medicine feature

- Input validation

1.2.4 Testing & Documentation

- Write unit tests with Pytest

- Create user documentation

- Peer review

1.3.1 Reporting Module

- Design report layout

- Implement filter logic

- Display with Chart.js

1.3.2 Sales & Stock Validation

- Implement sales entry logic

- Realtime validation logic

- Integrate with stock records

1.3.3 UI Enhancements

- Add error handling

- Implement dark mode

- Improve UI responsiveness

1.3.4 Final Testing & Submission

- Conduct peer testing

- Fix reported bugs

- Prepare final submission package

Level 5: Task Assignments

Mustafa Iqbal

- Interview stakeholders

- Write SRS

- Design UI mockups

- Implement UI enhancements

Amaar Khan

- Configure Trello

- Write documentation

- Perform final testing

Saad Nadeem

- Set up Flask project

- Build inventory module

- Develop reporting & validation modules

## Project Gantt Chart

The Gantt chart below shows the timeline of tasks for Deliverables 1 and 2: